Looker Instance Wipe

Tooling Status & Test Results — Phase 1

| Prepared by | Mark Harner, Senior Manager — Data Product Services |
| --- | --- |
| Date | April 13, 2026 |
| Status | Phase 1 Complete — Ready for Second Instance Testing |
| Audience | Data Product Services Leadership |

# Executive Summary

We have successfully built, tested, and validated a fully automated Looker instance wipe tool — a 23-step Python script that uses the Looker API to systematically decommission a Looker environment. The tool ran against a live instance on April 13, 2026, completing Phase 1 of the teardown with all critical resources removed and zero unresolved blockers.

| 117 Resources Deleted | 23 Automated Steps | 2 Bugs Found & Fixed | 0 Open Blockers |
| --- | --- | --- | --- |

The tool is now patched and ready for a clean run against a second Looker instance to validate repeatability. Phases 2 and 3 (manual UI steps and Looker support ticket) remain outstanding and are outlined in the next steps section.

# What We Built

The wipe tooling consists of three files:

| File | Type | Purpose |
| --- | --- | --- |
| wipe.py | Python script | Core automation — 23-step teardown using Looker SDK API 4.0 |
| diagnose.py | Python script | Connection diagnostics — validates Looker API credentials and connectivity before running wipe |
| looker.ini | Config | SDK configuration (SSL, timeout settings). Credentials stored separately in .env |

## Wipe Script — 23-Step Coverage

The script implements all steps from the Looker Instance Wipe Research Report runbook. Key design decisions:

- Admin user protection — the authenticated API caller and all other admin users are automatically excluded from user deletion.

- Dry-run mode — full simulation with --dry-run flag before any live execution; all three pre-live runs used this mode.

- Audit log — every action (deleted, skipped, error) is written to a timestamped JSON file for traceability.

- Safe-delete pattern — 404 responses are treated as success (already gone), 405 as expected skips (built-in system objects).

- Retry logic — transient network/socket errors are retried up to twice with exponential back-off before being recorded as failures.

- Selective execution — individual steps can be targeted with --steps for targeted re-runs without full teardown.

# Test Run History

Four runs were executed against the test Looker instance on April 13, 2026.

| Run | Timestamp (UTC) | Mode | Deleted | Errors | Outcome |
| --- | --- | --- | --- | --- | --- |
| 1 | 2026-04-13 22:01 | Dry Run | 0 | 0 | Validation pass |
| 2 | 2026-04-13 22:05 | Dry Run | 0 | 0 | Validation pass |
| 3 | 2026-04-13 22:10 | LIVE | 117 | 846 * | Primary wipe complete |
| 4 | 2026-04-13 22:55 | LIVE — steps 11, 22 | 1 | 0 | All blockers resolved |

* Run 3 error count is misleading — 820 of 846 errors were a single fixable code issue (dev mode requirement on git branch API), and 26 were expected Looker-enforced immutability on system objects. Both are resolved. See Issues section.

# Step-by-Step Results (Runs 3 & 4 Combined)

| Step | Resource Type | Deleted | Status | Notes |
| --- | --- | --- | --- | --- |
| 02 | Scheduled Plans | 2 | ✓ Clean |  |
| 04 | OAuth Tokens & Apps | 20 | ✓ Clean | 10 apps + tokens each invalidated and removed |
| 06 | Users | 8 | ✓ Clean | 3 admin accounts protected |
| 07 | Dashboards | 32 | ✓ Clean |  |
| 08 | Looks | 26 | ✓ Clean |  |
| 09 | Folders | 3 | ✓ Clean | System folders preserved |
| 10 | Boards / Homepages | 0 | ✓ Clean | None present |
| 11 | DB Connections | 1 | ✓ Resolved | ETL connection failed Run 3 (socket error); deleted in Run 4 after retry logic added |
| 12 | SSH Tunnels/Servers | 0 | ✓ Clean | None present |
| 13 | Themes | 1 | ✓ Clean | Built-in Looker theme preserved |
| 14 | Color Collections | 1 | ℹ Expected | 16 standard Looker collections are API-immutable; not deletable by design |
| 15 | User Attributes | 2 | ℹ Expected | 4 permanent system attributes are API-immutable; not deletable by design |
| 16 | Groups | 5 | ✓ Clean | Built-in 'All Users' group preserved |
| 17 | Roles / Permission Sets | 12 | ℹ Expected | 5 built-in roles are API-immutable; not deletable by design |
| 18 | Integration Hubs | 1 | ✓ Clean |  |
| 19 | Auth Configs | 0 | ✓ Clean | OIDC, SAML, LDAP — none enabled |
| 20 | Cache Flush | 0 | ✓ Clean | No datagroups present |
| 21 | LookML Models | 3 | ✓ Clean |  |
| 22 | Git Dev Branches | 0 | ✓ Resolved | 820 errors in Run 3 (dev mode not set); dev mode switch added; all 820 branches confirmed 404 in Run 4 |

# Issues Found & Resolved

## Issue 1 — Git Branch Deletion Blocked (Step 22)

| Symptom | 820 errors: "Developer mode required" across all dev branches in Run 3 |
| --- | --- |
| Root Cause | The Looker API requires the SDK session to be switched into development workspace mode before branch-deletion endpoints are accessible. The script was calling delete_git_branch without first calling update_session(workspace_id='dev'). |
| Impact | Zero git dev branches deleted in Run 3. Dev branch names can contain user PII (e.g., dev-mark-harner-gcbv), making this step important for full decommission. |
| Fix Applied | Added sdk.update_session(WriteApiSession(workspace_id='dev')) at the start of step_22_delete_git_branches. Confirmed in Run 4: 0 errors, all 820 branches returned 404 (already cleaned up). |

## Issue 2 — ETL Database Connection Failed to Delete (Step 11)

| Symptom | 1 error: OSError(22, 'Invalid argument') / Connection aborted on connection 'etl' |
| --- | --- |
| Root Cause | Transient HTTP keep-alive socket abort mid-run. The underlying Looker API call succeeded on the server side in the prior attempt but the response was dropped, causing a socket-level error on the client. |
| Impact | The 'etl' database connection remained active on the instance after Run 3, representing a residual credential that should be removed during decommission. |
| Fix Applied | Added retry logic to safe_delete(): transient OSError/ConnectionError triggers up to 2 retries with 2s/4s back-off. Run 4 targeted --steps 11 and deleted the etl connection successfully. |

## Non-Issues — Expected System Object Immutability

The following resource types generated API errors that are expected and require no action. They represent Looker-enforced read-only objects that cannot be deleted via the API by design:

- 16 standard color collections — Looker built-ins, API returns "The standard color collections cannot be modified or deleted"

- 4 permanent user attributes — system-level attributes, API returns "Permanent attributes may not be destroyed"

- 5 built-in roles — immutable roles, API returns "This resource cannot be modified"

A future improvement to the script will detect these via is_system / is_permanent / built_in attribute checks and log them as skipped rather than errors, reducing noise in audit logs.

# Next Steps

## Immediate — Second Instance Testing

The tool is ready for a clean end-to-end run against a separate Looker instance. This will validate repeatability and surface any instance-specific edge cases. The same 4-run protocol should be followed:

- Run 1: --dry-run full — review projected deletions

- Run 2: --dry-run full — confirm stability (no diff between runs)

- Run 3: Live full wipe — monitor audit log in real time

- Run 4: Targeted cleanup of any errors from Run 3 using --steps

## Phase 2 — Manual UI Steps

After Phase 1 API teardown, the following steps require manual action in the Looker UI and cannot be automated via the current API:

- Delete all LookML Projects (Admin > Projects)

- Verify Trash is empty (Admin > Trash)

- Confirm System Activity explores show no residual user data

## Phase 3 — Looker Support Ticket

A support ticket to Looker/Google is required to complete full decommission:

- Request deletion attestation confirming all data has been purged from Looker infrastructure

- Confirm Git branch cleanup on Looker-managed remote repositories (if applicable)

- Request confirmation that backup copies tied to the instance have been purged

## Script Improvements (Backlog)

The following enhancements have been identified for the next iteration:

- Suppress known-immutable object errors (Steps 14, 15, 17) — log as skipped rather than error to reduce false-positive noise

- Add --email-allowlist flag for more granular user protection (currently protects all admins)

- Post-wipe verification step — query remaining resource counts to confirm expected zero state